Highlights only on Key Issues, March 2008 accomplishments

Model Development and Enhancement Research Team

15 April 2008

5.1     RUC/NAM  operations at NCEP

- Parallel RUC testing continues, improved radar processing in past month.  Parallel testing at NCEP will require cold and warm-season periods, and implementation of the RUC upgrade is now scheduled for August-Sept 2008.

- Upgrade to operational NAM implemented on 31 March 2008, culmination of much effort at NCEP EMC and NCO.

  - Develop/test/implement Rapid Refresh

- More reliable 1-h cycle now running at GSD, in parallel with 6-h cold start Rapid Refresh, with previous disk issues on ESRL computer resolved in February.

- Reliability issues with ftp from NCEP for prepBUFR observations needed for RR testing at GSD.

- WRF version 3.0 (released 2 weeks ago) is now being implemented in Rapid Refresh, replacing the previous WRF version.

- Top pressure is being raised from previous, nominal level of 50 hPa (similar to RUC) to 10 hPa.

- Delivery to AWRP RTs and other users now being arranged for RR grids.

  - Improved cloud/moisture analysis

- Continued progress on integrated cloud analysis using METAR, satellite, radar, background hydrometeors by GSD and CAPS for GSI Rapid Refresh.  New poster completed.

  - Develop/test/evaluate performance of WRF model

- Release of WRF version 3.0 on 1 April 2008, a major step for NCAR and larger WRF community, with strong involvement from NOAA/ESRL and NCEP.  Quickly being incorporated into Rapid Refresh and HRRR nest testing at GS.

5.8	Improve model physics for aviation forecasts

- Improved treatment for 2-m temperatures over snow cover tested at GSD and now running successfully in parallel RUC at NCEP also.   This will be added to the WRF also for the RUC-Smirnova land-surface model for use in the Rapid Refresh.

- Grell-Devenyi convective scheme version with non-local subsidence continues run successfully in parallel RUC and was included in WRF v3.0.

5.24     Convection-resolving Rapid Refresh nest

- Initial HRRR testing underway at GSD using 3-km grid over northeastern U.S, currently initialized with radar-enhanced RUC.  (HRRR will ultimately run as Rapid Refresh nest.)  Delivery time will be improved for collaborating partners in April.

- Much discussion on this issue with MDE partner labs and with AWRP.